FRAMES STORYBOARD APP Technical Brief for Developer

| document version | 1.0 |
| --- | --- |
| prepared for | Freelance Developer |
| project type | Single HTML file + Supabase backend |
| auth method | Google OAuth + Email/Password via Supabase Auth |
| estimated scope | 10–15 developer hours |

WHAT THIS DOCUMENT IS This brief describes the full technical scope of work needed to add user authentication and cloud storage to an existing storyboard web app. The app is a single HTML file with no build system. A working version of the app is included separately as storyboard-v6.html.

# 1. Project Overview

Frames is a browser-based storyboard application built as a single self-contained HTML file. It currently runs entirely in the browser with no server — data is saved to localStorage. The goal of this engagement is to add user authentication and cloud storage so that multiple users at a production company can log in, save their work to the cloud, and access their projects from any device.

There is no existing backend. There is no build system. The entire application is one HTML file with inline CSS and JavaScript. The developer should be comfortable working in this format — no frameworks, no npm, no bundler.

⚠ IMPORTANT: READ THE APP FIRST Before writing any code, open storyboard-v6.html in a browser and use it for 10 minutes. Understanding what the app does will make every technical decision easier. Pay particular attention to how data is structured in localStorage (open DevTools → Application → Local Storage).

## 1.1 What the App Does Today

- Users create storyboard projects organized as boards containing frames

- Each frame has an image slot, voice over text, action notes, and optional custom fields

- A rich-text script panel syncs with the storyboard frames

- Frames can be annotated with drawings, arrows, text, and pinned notes

- Projects export to PDF

- All data saves to browser localStorage — it is lost if the user clears their browser

## 1.2 What Needs to Be Built

- User authentication — sign in with Google or email/password

- Per-user cloud storage — each user sees only their own projects

- Project management UI — create, rename, open, delete projects from a dashboard

- Cloud save/load — replace localStorage with Supabase database calls

- Image storage — move base64 images out of the database and into Supabase Storage

- Session persistence — users stay logged in across browser sessions

# 2. Technology Stack

The following stack is prescribed. Please do not substitute alternatives without discussion.

| layer | technology | reason |
| --- | --- | --- |
| Frontend | Vanilla HTML/CSS/JS (existing) | No build system — keep it simple |
| Backend/Auth | Supabase (free tier) | Auth + database + storage in one service |
| Database | Supabase Postgres | Managed, no setup required |
| File Storage | Supabase Storage | For frame images (replaces base64 in DB) |
| Auth Providers | Google OAuth + Email/Password | Per client requirement |
| Client Library | Supabase JS SDK v2 (CDN) | One script tag, no bundler needed |
| Hosting | None required (file opens locally) | Future: GitHub Pages or Netlify |

SUPABASE SETUP (do this before coding) 1. Go to supabase.com and create a free account. 2. Create a new project. Save the Project URL and anon/public API key — you will need these. 3. In Authentication → Providers, enable Email and Google. 4. For Google OAuth: create a project at console.cloud.google.com, enable the Google+ API, create OAuth credentials, and paste the Client ID and Secret into Supabase. 5. Set the Supabase redirect URL in Google Cloud Console's allowed redirect URIs.

# 3. Database Schema

Create the following tables in Supabase. User identity is handled entirely by Supabase Auth — do not create a separate users table. Reference users via auth.uid().

projects

| column | type | description |
| --- | --- | --- |
| id | uuid, PK | Auto-generated. Primary key. |
| user_id | uuid, FK → auth.users | Owner. Set automatically on insert. Non-nullable. |
| name | text | Project display name, e.g. 'Nike Spring Campaign' |
| created_at | timestamptz | Auto-set by Supabase (default now()) |
| updated_at | timestamptz | Update via trigger on every row change |

boards

| column | type | description |
| --- | --- | --- |
| id | uuid, PK | Auto-generated. |
| project_id | uuid, FK → projects.id | Parent project. Cascade delete. |
| name | text | Board tab name, e.g. 'board 1' |
| meta | jsonb | Stores client, project title, job #, version fields |
| section_order | text[] | Ordered list of enabled field keys |
| enabled_fields | text[] | Which optional fields are visible |
| script_html | text | Rich-text HTML content of the script panel |
| sort_order | integer | Tab ordering within the project |
| created_at | timestamptz | Auto-set by Supabase |
| updated_at | timestamptz | Update via trigger |

frames

| column | type | description |
| --- | --- | --- |
| id | uuid, PK | Auto-generated. Replace current integer IDs. |
| board_id | uuid, FK → boards.id | Parent board. Cascade delete. |
| sort_order | integer | Frame position within the board (0-indexed) |
| voice_over | text | Voice over / narration text |
| action | text | On-screen action description |
| camera | text | Optional: camera angle/lens/movement |
| music | text | Optional: music/mood notes |
| sound_effects | text | Optional: sound effects notes |
| link | text | Optional: reference URL |
| duration | text | Optional: frame duration, e.g. '0:12' |
| director_notes | text | Optional: director notes |
| image_path | text | Supabase Storage path for the frame image (nullable) |
| ann_layer_path | text | Supabase Storage path for annotation layer (nullable) |
| ann_notes | text | Plaintext annotation notes |
| ann_pins | jsonb | Array of pin objects: {x, y, note, done, id} |
| created_at | timestamptz | Auto-set |
| updated_at | timestamptz | Auto-set |

ROW LEVEL SECURITY — REQUIRED Enable Row Level Security (RLS) on all three tables in Supabase. Add the following policies to each table: SELECT: auth.uid() = user_id (projects) or via join to projects (boards, frames) INSERT: auth.uid() = user_id UPDATE: auth.uid() = user_id DELETE: auth.uid() = user_id Without RLS, any authenticated user can read any other user's projects.

# 4. Image Storage

The current app stores images as base64 data URLs directly in the frame object. This is fine for localStorage but becomes a serious problem in a database — a single storyboard with 20 images could be 30–60 MB of text. Supabase Storage (essentially S3) must be used instead.

## 4.1 Storage Bucket Setup

- Create a private Supabase Storage bucket named frames-images

- Storage paths should follow the pattern: {user_id}/{project_id}/{frame_id}/image.jpg

- Annotation layers follow the same pattern: {user_id}/{project_id}/{frame_id}/annotation.png

- Apply storage policies so users can only read/write their own paths

## 4.2 Image Upload Flow

When a user adds an image to a frame, the current code reads it as a base64 data URL via FileReader. This needs to change to:

- User selects/drops an image file onto a frame

- App uploads the file to Supabase Storage, receiving back a storage path

- App generates a signed URL for display (or uses a public URL if bucket is public)

- The storage path is saved to the frames table, not the base64 string

- On load, the app retrieves a fresh signed URL for each frame image

## 4.3 Annotation Layer

The annotation canvas currently saves as a base64 PNG stored in the frame object. This should be uploaded to Storage as a PNG file using the same pattern as frame images. The ann_layer_path column in the frames table stores the reference.

# 5. App Architecture Changes

The following describes the changes to storyboard-v6.html. The existing storyboard UI should remain intact. Only the data layer and the app shell change.

## 5.1 SDK Setup

Add the Supabase JS v2 client via CDN at the top of the script section, before all other code. Initialize with the project URL and anon key:

<script src="https://cdn.jsdelivr.net/npm/@supabase/supabase-js@2/dist/umd/supabase.min.js"></script> const { createClient } = supabase; const sb = createClient("YOUR_SUPABASE_URL", "YOUR_ANON_KEY");

## 5.2 App Shell / State Machine

The app needs a simple state machine with three states. The current init() function should be gated behind authentication.

- AUTH state: Show the login screen. No storyboard UI is visible.

- DASHBOARD state: User is logged in. Show their project list. No storyboard UI is visible.

- EDITOR state: User has opened a project. Show the full existing storyboard UI.

On page load, check for an existing Supabase session. If a session exists, go directly to DASHBOARD. If not, show AUTH. This replaces the current init() call at the bottom of the file.

## 5.3 Login Screen

A full-page login screen shown when the user is not authenticated. Should include:

- App name / logo

- 'Sign in with Google' button — calls sb.auth.signInWithOAuth({ provider: 'google' })

- Email and password fields with a 'Sign in' button — calls sb.auth.signInWithPassword()

- 'Create account' option for new email users — calls sb.auth.signUp()

- Error handling for wrong password, unconfirmed email, etc.

The existing topbar, metabar, toolbar, and board UI should be hidden (display:none) until the user is in EDITOR state.

## 5.4 Project Dashboard

A full-page project list shown after login and before opening a project. Should include:

- List of the user's projects — name and last modified date

- 'New project' button

- Click a project to open it in the editor

- Rename and delete options per project (kebab menu or right-click)

- User email display and 'Sign out' button

When a project is opened, load its boards and frames from Supabase and populate the existing app state (boards array). Then switch to EDITOR state and call renderAll().

## 5.5 Replacing localStorage

The current auto-save writes to localStorage via JSON.stringify. This needs to be replaced with Supabase upsert calls. Key functions to modify:

| current function | new behavior |
| --- | --- |
| autoSave() | Debounce 700ms, then upsert current board and its frames to Supabase. Keep localStorage as an offline fallback. |
| loadState() | Remove. Replaced by loadProject(projectId) which fetches from Supabase. |
| getState() | Remove or keep for backup-download only. |
| downloadBackup() | Keep as-is — exports the current state as JSON. Valuable offline fallback. |
| init() | Now only called after authentication, with project data already loaded. |

## 5.6 Frame ID Migration

Currently frames use auto-incrementing integers as IDs (nextFrameId++). These must be replaced with UUIDs to work with Supabase primary keys. Use the browser's built-in crypto.randomUUID() — no library needed. Update makeFrame() and any code that references frame.id.

# 6. Scope of Work

## 6.1 In Scope

- Supabase project configuration (auth providers, database tables, RLS policies, storage bucket)

- Login screen UI (Google OAuth + email/password)

- Project dashboard UI (list, create, rename, delete)

- Cloud save and load (replacing localStorage writes with Supabase calls)

- Image upload to Supabase Storage (replacing base64 inline storage)

- Annotation layer upload to Supabase Storage

- Session persistence (stay logged in across browser sessions)

- Frame ID migration from integers to UUIDs

- Preserve existing backup download feature (JSON export)

## 6.2 Explicitly Out of Scope

- Real-time collaborative editing (two users editing the same board simultaneously)

- Sharing projects between users or org-level permissions

- Any changes to the storyboard UI, frame layout, annotation tools, or presentation mode

- Mobile responsiveness (not currently designed for mobile)

- Email notification system

- Version history or undo across sessions

- Hosting/deployment — the app will continue to open as a local HTML file for now

NOTE ON FUTURE SHARING / COLLABORATION The schema is intentionally designed to make sharing easy to add later. A future engagement could add a project_members table and update RLS policies to allow multiple users to access the same project with view or edit permissions. No changes to the schema in this brief are required to support that future state.

# 7. Suggested Work Plan

The following is a suggested phasing. Adjust based on your working style — the only hard requirement is that Phase 1 (Supabase setup) happens before any coding.

| phase | tasks | est. hours | notes |
| --- | --- | --- | --- |
| Phase 1 | Create Supabase project. Enable Google + Email auth. Create tables and RLS policies. Create storage bucket. Test auth flow in Supabase dashboard. | 1–2 hrs | Do this first. |
| Phase 2 | Add Supabase SDK to HTML file. Implement login screen. Implement session check on load. Implement sign-out. | 2–3 hrs | No storyboard changes yet. |
| Phase 3 | Build project dashboard (list, create, rename, delete). Implement loadProject() and createProject(). | 2–3 hrs | Test with dummy data. |
| Phase 4 | Replace autoSave() and localStorage with Supabase upserts. Migrate frame IDs to UUIDs. | 2–3 hrs | Most complex phase. |
| Phase 5 | Implement image upload to Storage. Update image display to use signed URLs. | 2–3 hrs | Test with large images. |
| Phase 6 | End-to-end testing: create account, log in, create project, add frames, close browser, reopen, verify data. | 1 hr | Check all edge cases. |

## 7.1 Key Edge Cases to Test

- User signs in with Google for the first time — project dashboard is empty, no errors

- User uploads a large image (5MB+) — uploads without timeout, displays correctly

- User has 20+ frames — save/load performance is acceptable

- User closes the browser mid-edit — data is not lost (autoSave debounce fires before close)

- User opens the app offline — graceful error message, not a blank page

- Two browser tabs open to the same project — no data corruption on save

# 8. Deliverables

At completion, the developer should hand over the following:

- A single updated HTML file (storyboard-v7.html or similar) with all changes applied

- The Supabase Project URL and anon/public API key (the developer can set these up or hand off the credentials for the client to configure)

- A short README (even just a text file) documenting: how to set up a new Supabase project, how to run the SQL to create the tables, how to configure Google OAuth redirect URLs

- Confirmation that RLS is enabled and tested on all three tables

HANDOFF NOTE The Supabase anon/public API key is safe to embed in the HTML file — it is designed to be public. Security is enforced by Row Level Security policies on the database, not by keeping the key secret. Do not use the service_role key in the frontend under any circumstances.

# 9. Questions for the Developer

Please review these before starting and confirm your approach:

- Will you set up the Supabase project, or should the client set it up and hand you the credentials?

- Do you prefer signed URLs (expire after a set time) or public URLs for image storage? Signed URLs are more secure; public URLs are simpler.

- Are you comfortable with the single HTML file format, or would you prefer to split into separate files for CSS/JS? (Splitting is fine but changes the delivery format.)

- Do you have any concerns about the 10–15 hour estimate given the scope above?

End of Technical Brief — Frames Storyboard App v1.0